Taskify — A Task Management Web App

Taskify Sprint Report
Sprint 1 Ending April 20, 2025
Sprint 2 Ending May 3, 2025

Context

First Day of Sprint 1: April 8, 2025
Last Day of Sprint 1: April 20, 2025
First Day of Sprint 2: April 21, 2025
Last Day of Sprint 2: May 3, 2025
Working Days in Sprint 1: 10
Working Days in Sprint 2: 10

Team Members

| Name | Role in the Sprint | Planned Days | Worked Days |
| --- | --- | --- | --- |
| Aditi Sharma | Scrum Master | 10 | 10 |
| Raj Mehta | Developer | 10 | 9 |
| Priya Nair | Frontend Engineer | 10 | 10 |
| Aditya Verma | Backend Engineer | 10 | 9 |
| Neha Kapoor | QA Engineer | 10 | 10 |

Sprint 1 and Sprint 2

Product Owner: Ravi Joshi
Internal Assessor: Arjun Patel

1. User Stories

Sprint 1

| User Story ID | As a | I want to | So that I can |
| --- | --- | --- | --- |
| 1 | User | Create a new task | Track my work easily |
| 2 | User | View a list of tasks | Manage my workload |
| 3 | Admin | Manage user accounts | Control system access |

Sprint 2

| User Story ID | As a | I want to | So that I can |
| --- | --- | --- | --- |
| 4 | User | Edit and update tasks | Modify tasks when needed |
| 5 | User | Mark tasks as complete | Track completed work |
| 6 | Admin | View system usage reports | Analyze platform performance |

2. Product Backlogs

Sprint 1 Product Backlog:

- User authentication (Signup/Login)

- Task creation feature

- Task listing page

- Admin dashboard setup

Sprint 2 Product Backlog:

- Task update functionality

- Task completion functionality

- Generate usage reports

- Notification for task due date

3. Iteration Planning

Vision and Roadmap: Build a simple and user-friendly task management app.

Number of User Stories Fit: 3 User Stories per sprint.

Iteration Theme / Name:

- Sprint 1: "Getting Started"

- Sprint 2: "Enhancing Usability"

Dates:

- Sprint 1: April 8–April 20, 2025

- Sprint 2: April 21–May 3, 2025

Capacity:

- Sprint 1: 100 hours

- Sprint 2: 95 hours

Issues / Logistics:

- Internet downtime affected backend development for 1 day.

Definition of Done (DoD):

- Feature fully developed, reviewed, tested, and deployed on staging.

Dependencies and Assumptions:

- UI library setup before frontend development.

Commitment:

- Complete 3 stories per sprint.

Actions:

- Daily scrums, code reviews, staging deployments.

Retrospect:

- Plan to automate daily builds after Sprint 2.

4. Daily Scrum Report

| Unique ID | User Story | Particulars (Date) | Assignee | Reporter | Present/Absent | Status | Resolution | Created | Due | Fix Version | Product Backlog |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DS1 | 1 | Completed login module (April 9) | Raj Mehta | Aditi Sharma | Present | Done | Closed | 08/04/25 | 10/04/25 | Sprint 1 | User Authentication |

(Additional entries per day.)

5. Test Cases for Sprint 1

Project Name: Taskify

| Test Case ID | Test Designed by | Test Priority | Test Designed Date | Module Name | Test Executed by | Test Title | Test Execution Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Fun_01 | Neha Kapoor | High | April 9, 2025 | Login Module | Neha Kapoor | Verify login with valid credentials | April 10, 2025 |

Pre-conditions: Valid username and password exist.

| Step | Test Steps | Test Data | Expected Result | Actual Result | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Navigate to login page | N/A | Login page loads | Login page displayed | Pass | - |
| 2 | Enter username | user@example.com | Field accepts email | Email entered | Pass | - |
| 3 | Enter password | password123 | Field accepts password | Password entered | Pass | - |
| 4 | Click login | Clicked | Dashboard appears | Dashboard displayed | Pass | - |

Post-Conditions:

- User is logged in and redirected to Dashboard.

6. Contents and Assessment

Points Planned: 7
Points Earned: 6

| Story | Points | Result |
| --- | --- | --- |
| Login functionality | 2 | Finished |
| Task creation | 2 | Finished |
| Task listing | 2 | Finished |
| Admin management | 1 | Not finished |

7. Sprint 1 Implementation

(Screenshots Attached)

- Login page

- Signup page

- Task listing UI

8. Sprint 2 Implementation

(Screenshots Attached)

- Task edit page

- Task completion feature

- Usage report view

9. Sprint Review

Held on: May 4, 2025
Attendees: Ravi Joshi, Aditi Sharma, Raj Mehta, Priya Nair

Key Decisions:

- Approved Sprint 1 deliveries.

- Postponed Admin module to Sprint 3.

10. Sprint Retrospective

Held on: May 4, 2025
Attendees: Full Team

Key Decisions:

- Improve test case documentation.

- Reduce manual staging deployments by automating CI/CD for Sprint 3.

END OF REPORT

VisionPro - Image Classification System
Sprint 1 Ending April 20, 2025
Sprint 2 Ending May 3, 2025

Context

First Day of Sprint 1: April 8, 2025
Last Day of Sprint 1: April 20, 2025
First Day of Sprint 2: April 21, 2025
Last Day of Sprint 2: May 3, 2025
Working Days in Sprint 1: 10
Working Days in Sprint 2: 10

Team Members

| Name | Role in the Sprint | Planned Days | Worked Days |
| --- | --- | --- | --- |
| Rohan Desai | Scrum Master | 10 | 10 |
| Ishita Verma | Computer Vision Engineer | 10 | 10 |
| Karan Shah | Machine Learning Engineer | 10 | 9 |
| Simran Gupta | Backend Developer | 10 | 10 |
| Anuj Kapoor | QA Engineer | 10 | 10 |

Sprint 1 and Sprint 2

Product Owner: Priya Menon
Internal Assessor: Deepak Arora

1. User Stories

Sprint 1

| User Story ID | As a | I want to | So that I can |
| --- | --- | --- | --- |
| 1 | Data Scientist | Upload labeled images | Train models effectively |
| 2 | Developer | Preprocess image datasets | Ensure consistent input |
| 3 | Admin | View upload status | Monitor data ingestion |

Sprint 2

| User Story ID | As a | I want to | So that I can |
| --- | --- | --- | --- |
| 4 | Data Scientist | Train classification models | Classify images accurately |
| 5 | User | Test images with the trained model | Verify classification results |
| 6 | Admin | Download training logs | Analyze system performance |

2. Product Backlogs

Sprint 1 Product Backlog:

- Image upload portal

- Preprocessing pipeline (resize, normalize)

- Basic admin dashboard

Sprint 2 Product Backlog:

- Model training (CNN based)

- API for inference testing

- Downloadable logs feature

3. Iteration Planning

Vision and Roadmap: Deploy an automated image classification solution for internal datasets.

Number of User Stories Fit: 3 User Stories per sprint.

Iteration Theme / Name:

- Sprint 1: "Foundation Setup"

- Sprint 2: "Model Training and Testing"

Dates:

- Sprint 1: April 8–April 20, 2025

- Sprint 2: April 21–May 3, 2025

Capacity:

- Sprint 1: 100 hours

- Sprint 2: 98 hours

Issues / Logistics:

- GPU server maintenance delayed training environment setup.

Definition of Done (DoD):

- Fully functional and tested components deployed on dev server.

Dependencies and Assumptions:

- Access to labeled datasets before model training.

Commitment:

- Deliver minimum viable functionality each sprint.

Actions:

- Daily stand-ups, weekly demos, code merge reviews.

Retrospect:

- Focus on automated unit testing before Sprint 3.

4. Daily Scrum Report

| Unique ID | User Story | Particulars (Date) | Assignee | Reporter | Present/Absent | Status | Resolution | Created | Due | Fix Version | Product Backlog |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DS1 | 1 | Developed image upload module (April 9) | Ishita Verma | Rohan Desai | Present | Done | Closed | 08/04/25 | 10/04/25 | Sprint 1 | Image Upload Portal |

(Additional daily reports.)

5. Test Cases for Sprint 1

Project Name: VisionPro

| Test Case ID | Test Designed by | Test Priority | Test Designed Date | Module Name | Test Executed by | Test Title | Test Execution Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CV_01 | Anuj Kapoor | High | April 9, 2025 | Image Upload | Anuj Kapoor | Upload multiple images at once | April 10, 2025 |

Pre-conditions: User must have correct file format (JPEG/PNG).

| Step | Test Steps | Test Data | Expected Result | Actual Result | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Navigate to upload portal | N/A | Upload page loads | Upload page displayed | Pass | - |
| 2 | Upload images | 5 .jpeg files | Upload successful | Upload successful | Pass | - |
| 3 | Verify server storage | Check server path | Images stored correctly | Images available | Pass | - |

Post-Conditions:

- Images are accessible via the server dashboard.

6. Contents and Assessment

Points Planned: 7
Points Earned: 6

| Story | Points | Result |
| --- | --- | --- |
| Image upload | 2 | Finished |
| Preprocessing pipeline | 2 | Finished |
| Admin dashboard | 2 | Finished |
| Upload monitoring | 1 | Not finished |

7. Sprint 1 Implementation

(Screenshots Attached)

- Upload Portal UI

- Preprocessing Result Logs

8. Sprint 2 Implementation

(Screenshots Attached)

- Model Training Graphs (Loss, Accuracy)

- Inference Testing Interface

9. Sprint Review

Held on: May 4, 2025
Attendees: Priya Menon, Rohan Desai, Ishita Verma, Karan Shah

Key Decisions:

- Approved Sprint 1 and 2 deliveries.

- Decided to add early augmentation feature in Sprint 3.

10. Sprint Retrospective

Held on: May 4, 2025
Attendees: Full Team

Key Decisions:

- More rigorous unit testing before merge.

- Setup secondary GPU for failover.

END OF REPORT